DREHOST

Full Platform Build & Deployment Specification

Prepared for Cowork Claude AI  |  White Unicorn Ventures

Version 1.0  |  May 2026

| Platform DREHost.com | Stage 1 Launch Target Q3 2026 |
| --- | --- |

This document is the complete product specification for DREHost — a GoDaddy-style domain registration and cloud hosting platform built entirely on Cloudflare. Structured for direct use by Cowork Claude AI to generate all code, UI, and deployment assets.

SECTION 1

# Vision & Platform Overview

DREHost is a GoDaddy-style domain registration and web hosting platform, built entirely on Cloudflare infrastructure with zero physical servers. Owned and operated by White Unicorn Ventures, serving Muslim entrepreneurs, Brainy Bunch franchisees, DRE ecosystem clients, and the general Malaysian SME market.

The platform is simple, affordable, and AI-native — combining domain registration, hosting, email, and in Stage 2, a full drag-and-drop website and landing page builder with payment integration.

## Core Principles

- GoDaddy-style UX: search domain, pick plan, checkout in under 2 minutes

- 100% Cloudflare infrastructure — no servers, no VPS, zero overhead

- All sites built with Cowork Claude, deployed to Cloudflare Pages

- White-label ready for Brainy Bunch franchisees and Muslim entrepreneur clients

- Halal-aligned values embedded in brand, policy, and operations

## Platform Identity

| Feature | Detail |
| --- | --- |
| Platform name | DREHost (drehost.com or drehost.my) |
| Tagline | Your digital home. Built for growth. |
| Primary colour | Navy #0A1628 + Electric Blue #1A56DB + Cyan #06B6D4 |
| Brand voice | Clean, fast, confident — same energy as DRE Coffee |
| Parent company | White Unicorn Ventures Sdn Bhd |
| Stage 1 target | Q3 2026 public launch |
| Stage 2 target | Q1 2027 — website builder + payment integration |

SECTION 2

# Technology Stack

DREHost runs 100% on Cloudflare. No physical servers, no VPS, no monthly server bills. All services below are available on Cloudflare's free or low-cost tiers.

## Infrastructure

| Feature | Detail |
| --- | --- |
| Domain registration | Cloudflare Registrar API — at-cost pricing, no markup on renewal |
| DNS management | Cloudflare DNS — instant propagation, API-driven per customer |
| SSL certificates | Cloudflare Universal SSL — auto-provisioned, free on all domains |
| CDN + DDoS protection | Cloudflare CDN — included on all plans, global edge network |
| Static site hosting | Cloudflare Pages — unlimited sites, free tier, git-connected |
| Serverless backend | Cloudflare Workers — APIs, form handlers, domain operations |
| Database | Cloudflare D1 (SQLite) for app data + KV for sessions/cache |
| File storage | Cloudflare R2 — S3-compatible object storage, free egress |
| Email routing | Cloudflare Email Routing — forwards email to any inbox, free |
| Analytics | Cloudflare Web Analytics — privacy-first, no cookies, free |

## Application Stack

| Feature | Detail |
| --- | --- |
| Frontend framework | Next.js 14 (App Router) — deployed to Cloudflare Pages |
| Styling | Tailwind CSS |
| Authentication | Cloudflare Workers + JWT (or Clerk.dev for faster launch) |
| Payments | Stripe — subscriptions, one-time, invoicing + Billplz for FPX |
| Domain search API | Cloudflare Registrar API + Porkbun API as fallback |
| Customer portal | Custom-built Next.js dashboard — no WHMCS needed |
| Admin panel | Custom admin dashboard for DREHost team |
| Transactional email | Resend.com — receipts, renewal reminders, transfer alerts |
| Repo structure | Turborepo monorepo: apps/web + apps/workers + packages/ |

SECTION 3

# Products & Services

## 3.1 Domain Registration

The homepage hero is a domain search bar — identical in intent to GoDaddy. Customer types a name, sees availability across TLDs, adds to cart, checks out.

### Supported TLDs — Stage 1

| TLD | Cloudflare Cost/yr | DREHost Price/yr | Gross Margin |
| --- | --- | --- | --- |
| .com | USD 9.15 (~RM 43) | RM 49 | ~RM 6 |
| .net | USD 10.44 (~RM 49) | RM 55 | ~RM 6 |
| .org | USD 9.93 (~RM 47) | RM 52 | ~RM 5 |
| .co | USD 25.00 (~RM 118) | RM 129 | ~RM 11 |
| .io | USD 32.00 (~RM 150) | RM 169 | ~RM 19 |
| .me | USD 14.00 (~RM 66) | RM 79 | ~RM 13 |
| .store | ~USD 2.98 promo | RM 19 | ~RM 5 |
| .online | ~USD 1.98 promo | RM 9 (loss-leader) | Lead-gen |
| .my | Via MYNIC partner (~RM 50) | RM 69 | ~RM 19 |
| .com.my | Via MYNIC partner (~RM 30) | RM 49 | ~RM 19 |

For .my / .com.my: requires MYNIC accreditation or reseller agreement via Exabytes MY or similar. Integrate their API.

### Domain Management Features

- DNS record editor — A, CNAME, MX, TXT, NS via Cloudflare DNS API

- Auto-renewal toggle with email reminders at 60, 30, 14, 7 days before expiry

- Domain lock/unlock for transfer protection

- WHOIS privacy — enabled by default, free via Cloudflare

- Transfer in from GoDaddy/Namecheap — guided wizard with EPP code input

- Bulk domain search and cart checkout

- Domain forwarding / redirect manager

## 3.2 Web Hosting Plans

All hosting served via Cloudflare Pages. On purchase, DREHost backend creates a Pages project via API, links the domain, provisions SSL. No server management required.

| Plan | Sites | Storage (R2) | Price/mo | Price/yr |
| --- | --- | --- | --- | --- |
| Starter | 1 site | 5 GB | RM 29/mo | RM 290/yr (save RM 58) |
| Business | 5 sites | 25 GB | RM 79/mo | RM 790/yr (save RM 158) |
| Agency | Unlimited | 100 GB | RM 199/mo | RM 1,990/yr (save RM 398) |
| BB Franchisee Bundle | 1 school site | 10 GB | RM 49/mo | RM 490/yr (mandatory) |

All plans include: Free SSL, Cloudflare CDN, DDoS protection, 99.99% uptime, 1-click Cowork Claude deployment, email forwarding up to 5 addresses.

## 3.3 Email Hosting

| Plan | What it does | Price |
| --- | --- | --- |
| Email Forwarding | Forward info@yourdomain.com to any Gmail/Outlook | Free — included on all plans |
| Business Email Basic | 1 mailbox via Zoho Mail — full send/receive | RM 15/mailbox/mo |
| Business Email Pro | Google Workspace Business Starter | RM 35/mailbox/mo |

## 3.4 Domain Transfer Service

| Transfer type | Process | Fee |
| --- | --- | --- |
| .com transfer in | EPP code → Cloudflare API → 5-7 days | RM 45 (includes 1yr renewal) |
| .my transfer in | Auth code → MYNIC partner → 3-5 days | RM 65 (includes 1yr renewal) |
| Bulk transfer (5+ domains) | Guided process — team assists | RM 35/domain |
| Bulk transfer (20+ domains) | Full migration concierge service | RM 25/domain |

SECTION 4

# Platform Pages — Full Specification

Every page Cowork Claude must build. Follow GoDaddy.com as the UX reference. Apply DREHost branding throughout.

## 4.1 Homepage (Marketing Site)

### Hero Section

- Full-width hero, navy background, cyan accent

- H1: 'Your Domain. Your Brand. Your Growth.'

- Subheadline: 'Register domains, host websites, and grow your business — all in one place.'

- Large domain search bar — centred, same visual prominence as GoDaddy homepage

- Search placeholder: 'Find your perfect domain...'

- Below search bar: TLD price pills — .com RM 49/yr   .my RM 69/yr   .store RM 9/yr

### Trust Bar

- 4 stats: 10,000+ domains registered | 99.99% uptime | Cloudflare-powered | Halal & trusted

### Products Section

- 3 product cards: Domains | Hosting | Email — icon, 1-line description, price-from, CTA button

### Pricing Section

- 3-column hosting plan cards: Starter / Business / Agency

- Monthly/Yearly toggle — yearly shows savings badge

- Most popular badge on Business plan

### Why DREHost

- 6 feature tiles: Free SSL | Cloudflare CDN | AI-built sites | Halal certified | 24/7 support | Instant deploy

### Brainy Bunch Franchisee Banner

- Full-width blue CTA: 'Are you a Brainy Bunch franchisee? Get your school website + hosting bundle for RM 49/month.'

### Footer

- 4 columns: Products | Company | Support | Legal

- Payment icons: Visa, Mastercard, FPX, GrabPay, TNG eWallet

## 4.2 Domain Search Results Page

| Feature | Detail |
| --- | --- |
| URL pattern | /search?q={query} |
| Layout | Search bar at top (pre-filled). Results table below. |
| Results format | Domain ¦ Availability badge (green/red) ¦ Price/yr ¦ Add to Cart |
| TLDs shown | .com .my .net .org .co .io .store .online for every query |
| If .com taken | Show suggested alternatives: add 'the', 'my', 'get', '-' variations |
| Add to cart | Adds to floating cart sidebar. Cart persists in localStorage. |
| Upsell modal | After adding domain: 'Add Starter Hosting for RM 29/mo?' — one-click add |

## 4.3 Cart & Checkout

| Feature | Detail |
| --- | --- |
| Cart page | Line items: domains + hosting plan + email add-ons. Annual/monthly toggle. |
| Order summary | Subtotal, annual discount, SST (8%), total in RM |
| Account step | Create account or log in before payment |
| Payment methods | Stripe: card, FPX, GrabPay, TNG eWallet via Billplz |
| Post-payment action | Redirect to dashboard. Cloudflare DNS + Pages project provisioned in background. |
| Receipt | Email via Resend. PDF invoice downloadable from dashboard. |

## 4.4 Customer Dashboard

### Dashboard Home

- Welcome header with customer name

- 3 stat cards: Active Domains | Active Sites | Next Renewal

- Quick actions: Register Domain | Add Hosting | Transfer Domain | Manage DNS

- Renewal alert banner: domains expiring within 30 days

### Domains Tab

- Table: Domain | Expiry | Auto-renew toggle | Actions (DNS / Renew / Transfer out)

- Click domain: expand to show DNS records editor — add/edit/delete A, CNAME, MX, TXT via Cloudflare API

### Hosting Tab

- Table: Site name | Domain | Plan | Status (Live/Building/Error) | Last deployed | Actions

- Click site: deployment history, build logs, preview URL, 1-click rollback

- 'Request Update' button — form to submit content changes to DREHost team

### Email Tab

- Table: Email address | Forwards to | Actions

- Add email forwarding rule via Cloudflare Email Routing API

### Billing Tab

- Invoices: Date | Description | Amount | Status | Download PDF

- Manage payment method via Stripe Customer Portal

## 4.5 Domain Transfer Wizard (5 Steps)

| Feature | Detail |
| --- | --- |
| Step 1 | Enter domain to transfer. Validate format. |
| Step 2 | Instructions: 'Go to [current registrar] → Get Auth/EPP Code'. Link to help article for GoDaddy, Namecheap, etc. |
| Step 3 | Input: Enter EPP/auth code. Explain what it is. |
| Step 4 | Review order: domain + 1yr renewal + transfer fee. Add to cart. |
| Step 5 | After payment: submit transfer via Cloudflare API. Status tracker in dashboard. |
| Status states | Pending → Awaiting confirmation → Transfer approved → DNS updated → Complete |

## 4.6 Admin Panel (Internal)

| Feature | Detail |
| --- | --- |
| URL | /admin — protected, team login only |
| Customers | Full table: account, plan, domains, MRR value, last login |
| Domains | All registered domains, expiry, renewal status, registrar |
| Sites | All Cloudflare Pages projects, status, customer linked |
| Revenue | MRR, ARR, new signups today/week/month, churn rate |
| Franchise panel | Brainy Bunch franchisee list — school name, site URL, hosting status, renewal |
| Support | View and respond to customer support requests |
| Bulk actions | Bulk renew, bulk deploy updates, bulk email customers |

SECTION 5

# Cloudflare API Integration

All backend operations are Cloudflare Workers calling the Cloudflare API. Cowork Claude must implement these as typed functions in packages/cloudflare.

## Account Structure

| Feature | Detail |
| --- | --- |
| DREHost master account | One Cloudflare account. All customer domains and Pages projects live here. |
| Customer isolation | Each customer gets a unique DNS zone + Pages project. They only see DREHost dashboard. |
| API auth | Cloudflare API Token scoped per operation. Stored as Worker environment variables. |

## Key API Operations

| Feature | Detail |
| --- | --- |
| Check domain availability | GET /client/v4/registrar/domains/{domain} |
| Register domain | POST /client/v4/registrar/domains/{domain} |
| Set auto-renew | PUT /client/v4/registrar/domains/{domain} — auto_renew: true |
| Create DNS zone | POST /client/v4/zones |
| Add DNS record | POST /client/v4/zones/{zone_id}/dns_records |
| Edit DNS record | PATCH /client/v4/zones/{zone_id}/dns_records/{record_id} |
| Delete DNS record | DELETE /client/v4/zones/{zone_id}/dns_records/{record_id} |
| Create Pages project | POST /client/v4/accounts/{id}/pages/projects |
| Trigger deployment | POST /client/v4/accounts/{id}/pages/projects/{name}/deployments |
| Get deploy status | GET /client/v4/accounts/{id}/pages/projects/{name}/deployments/{id} |
| Add custom domain to Pages | POST /client/v4/accounts/{id}/pages/projects/{name}/domains |
| Create email routing rule | POST /client/v4/zones/{zone_id}/email/routing/rules |
| Initiate domain transfer in | POST /client/v4/registrar/domains/{domain}/transfer |
| Check transfer status | GET /client/v4/registrar/domains/{domain} — field: transfer_in.status |

SECTION 6

# Pricing & Markup Mechanics

DREHost buys from Cloudflare at cost and marks up. Strategy: beat GoDaddy on renewal pricing to win long-term loyalty.

## Hosting Margin Analysis

| Plan | Cloudflare Cost/mo | DREHost Price/mo | Gross Margin/mo |
| --- | --- | --- | --- |
| Starter (1 site) | ~RM 0 (Pages free tier) | RM 29 | RM 29 |
| Business (5 sites) | ~RM 5 (R2 + Workers) | RM 79 | RM 74 |
| Agency (unlimited) | ~RM 20 (higher usage) | RM 199 | RM 179 |
| BB Franchisee bundle | ~RM 0 (Pages free tier) | RM 49 | RM 49 |
| Email Basic (Zoho cost) | ~RM 7/mailbox | RM 15/mailbox | RM 8/mailbox |

Brainy Bunch Day 1 recurring revenue: 130 franchisees x RM 49/mo = RM 6,370/month

500 SME clients at avg RM 79/mo: RM 39,500/month MRR at scale

Year 1 ARR estimate (conservative): RM 350,000 – RM 500,000

## Pricing Strategy Rules

- First-year .com promo: RM 9 (loss-leader to drive registrations, same tactic as GoDaddy)

- Renewal price stays fair at RM 49/yr — this is where DREHost wins against GoDaddy

- Annual hosting: 2 months free (pay 10, get 12) — shown prominently on pricing page

- Brainy Bunch bundle is mandatory — include in franchise agreement update

- Agency plan targets digital agencies and Muslim entrepreneur coaches via SuccessMuslim

SECTION 7

# Stage 2 — Website & Landing Page Builder

Stage 2 target: Q1 2027, or earlier if Cowork Claude accelerates development.

## 7.1 Website Builder

| Feature | Detail |
| --- | --- |
| Builder type | Block-based drag-and-drop (Framer / Webflow Lite style) |
| Tech | React + custom block renderer → exports static Next.js → Cloudflare Pages |
| Template library | 30+ templates: school, coffee shop, personal brand, product, event, landing page |
| Block library | 50+ blocks: Hero, Features, Pricing, Testimonials, FAQ, Contact form, Countdown, Gallery, Booking |
| Mobile preview | Live toggle: desktop / tablet / mobile |
| Custom code | Inject custom HTML/CSS/JS into any block (advanced users) |
| AI assist | Describe what you want — Cowork Claude generates the layout |

## 7.2 Landing Page Builder

Highest-value feature for Muslim entrepreneurs — product launches, webinar signups, course sales, franchise inquiries. 5-minute page creation.

| Feature | Detail |
| --- | --- |
| Page types | Lead capture, Sales page, Webinar registration, Thank you page, Link-in-bio |
| Form builder | Drag-drop fields: name, email, phone, dropdown, checkbox, file upload |
| Submissions | Stored in D1. Exportable CSV. Webhook to Zapier/Make. |
| Countdown timer | Block with deadline — auto-removes or shows alternate content on expiry |
| Subdomain option | yourname.drehost.com/page or custom domain |
| A/B testing | Stage 2.1 — serve 2 variants, track conversion rate |

## 7.3 Payment Integration

| Feature | Detail |
| --- | --- |
| Providers | Stripe (cards, international) + Billplz/Curlec (FPX, Malaysian banks) |
| Payment types | One-time purchase, recurring subscription, donation |
| Setup | Connect own Stripe account (OAuth) OR use DREHost processing (2% fee) |
| Checkout | Hosted checkout block — card/FPX → redirect to thank you page |
| Payouts | Stripe standard (T+2 days to bank account) |
| Tax | Optional 8% SST line item on checkout. Customer sets this. |
| Receipts | Auto email to buyer via Resend. PDF downloadable. |
| Refunds | Customer issues refunds from DREHost dashboard → Stripe API |

## 7.4 Stage 2 Pricing

| Add-on | Availability | Price |
| --- | --- | --- |
| Website builder | Business + Agency plans | Included |
| Landing page builder | All plans | RM 19/mo add-on for Starter |
| Payment (own Stripe) | Business + Agency | Included (Stripe fees only) |
| Payment (DREHost processing) | All plans | 2% per transaction |
| Remove DREHost branding | Business + Agency | Included |
| A/B testing | Agency only | Included |

SECTION 8

# Migration Plan — Coach Fadzil Ecosystem

Before public launch, migrate all existing domains and sites onto DREHost. This is the live test environment and proof of concept.

## Phase 1 — Domain Consolidation (Week 1–2)

- Create DREHost master Cloudflare account

- Add all domains to Cloudflare DNS — update nameservers at GoDaddy/Namecheap (sites stay live throughout)

- Transfer domain registrations to Cloudflare Registrar one by one — start with .com domains

- Set up MYNIC reseller agreement for .my / .com.my domains

- Target: all domains on Cloudflare DNS within 7 days, transfers complete within 14 days

## Phase 2 — Site Rebuilds via Cowork Claude (Week 2–8)

| Site | Priority | Notes |
| --- | --- | --- |
| drehost.com | 1 — Build first | The DREHost platform itself — build this before all else |
| brainybunch.edu.my | 2 — High | SEO critical, parent portal link |
| drecoffee.com | 3 — High | App download links, store locator map |
| successmuslim.com | 4 — High | Community login, course content pages |
| whiteunicornventures.com | 5 — Medium | Investor-facing, portfolio showcase |
| staffbirthdaygifts.com | 6 — Medium | B2B SaaS — Stripe payment integration |
| goldify.io | 7 — Medium | DeFi integration, complex backend Workers |
| All other ventures | 8 — Low | Standard Next.js landing page template |

## Phase 3 — Platform Launch (Week 8–12)

- DREHost.com goes live with domain + hosting products

- Brainy Bunch franchisee outreach — mandatory hosting bundle rollout

- SuccessMuslim community launch promo — RM 9 .com for first 30 days

- Target: 130 BB franchisees onboarded by end of Month 3

## Phase 4 — Scale (Month 3–6)

- Open to general public — Muslim entrepreneurs, Malaysian SMEs

- Affiliate program: RM 50 per referral who stays 3+ months

- Agency partner program: 20% recurring commission on client sales

- Stage 2 website builder development begins

SECTION 9

# Cowork Claude — Build Instructions

Written directly for Cowork Claude AI. Follow in sequence to build the complete DREHost platform.

## 9.1 Repository Structure

| Feature | Detail |
| --- | --- |
| Repo name | drehost-platform (GitHub) |
| apps/web | Next.js 14 — marketing site + customer dashboard + admin panel |
| apps/workers | Cloudflare Workers — all API endpoints and domain operations |
| packages/cloudflare | Typed wrapper for all Cloudflare API calls from Section 5 |
| packages/ui | Shared Tailwind UI components: buttons, inputs, cards, tables, badges |
| packages/stripe | Stripe integration: checkout session, webhooks, customer portal |
| packages/db | Cloudflare D1 schema, Drizzle ORM models, migration files |

## 9.2 Environment Variables

| Feature | Detail |
| --- | --- |
| CLOUDFLARE_ACCOUNT_ID | DREHost master Cloudflare account ID |
| CLOUDFLARE_API_TOKEN | Scoped token: registrar + DNS + Pages + Email Routing permissions |
| STRIPE_SECRET_KEY | Stripe secret key |
| STRIPE_WEBHOOK_SECRET | Stripe webhook signing secret |
| RESEND_API_KEY | Resend.com API key for transactional email |
| DATABASE_URL | Cloudflare D1 binding |
| JWT_SECRET | Secret for signing auth tokens |
| MYNIC_API_KEY | MYNIC partner API for .my domain registration |

## 9.3 Database Schema (Cloudflare D1)

| Feature | Detail |
| --- | --- |
| customers | id, email, name, phone, company, created_at, stripe_customer_id |
| domains | id, customer_id, domain_name, tld, expires_at, auto_renew, cloudflare_zone_id, status |
| hosting_plans | id, customer_id, plan_type, sites_limit, status, expires_at, stripe_subscription_id |
| sites | id, customer_id, hosting_plan_id, domain_id, cf_pages_project, github_repo, status, last_deployed |
| email_routes | id, customer_id, domain_id, from_address, to_address, cf_rule_id |
| invoices | id, customer_id, amount_rm, status, stripe_invoice_id, created_at, pdf_url |
| transfers | id, customer_id, domain_name, status, initiated_at, completed_at |
| support_tickets | id, customer_id, subject, message, status, created_at |

## 9.4 Build Order for Cowork Claude

- Step 1: Set up Turborepo monorepo. Install Next.js 14, Tailwind, TypeScript. Configure Cloudflare Pages deployment via GitHub Actions.

- Step 2: Build packages/cloudflare — typed wrapper for all API calls in Section 5.

- Step 3: Build D1 schema and Drizzle ORM migrations. Seed with test data.

- Step 4: Build auth — email/password + JWT. Register, login, logout, password reset.

- Step 5: Build homepage — hero with domain search, trust bar, pricing cards, feature tiles, BB banner, footer.

- Step 6: Build domain search results page — live availability check via Cloudflare API.

- Step 7: Build cart and Stripe checkout — domain + hosting plan + email add-ons.

- Step 8: Build customer dashboard — domains, hosting, email, billing tabs.

- Step 9: Build DNS editor in Domains tab — list and edit DNS records via API.

- Step 10: Build domain transfer wizard — 5-step flow per Section 4.5.

- Step 11: Build admin panel — all views per Section 4.6.

- Step 12: Build Resend email templates — welcome, receipt, renewal reminder (60/30/14/7 days), transfer status.

- Step 13: Set up Cloudflare Cron Worker for automated renewal reminders.

- Step 14: Deploy to Cloudflare Pages. Point drehost.com domain. Full end-to-end test.

SECTION 10

# Brainy Bunch & Client Management

## Franchisee Onboarding Flow

- Coach Fadzil sends all 130+ franchisees a DREHost signup link with promo code BRAINYBUNCH

- Franchisee creates account → selects Brainy Bunch Franchisee Bundle → pays RM 490/yr

- Dashboard shows 'Your school website is being prepared' status

- Cowork Claude builds school site from standard BB template (see below)

- Site deployed to {school-name}.brainybunch.edu.my or custom domain

- Franchisee gets simple CMS access to update their own content

## Standard Brainy Bunch School Website Template

| Feature | Detail |
| --- | --- |
| Home | School name, principal photo, key features, enrolment CTA |
| About | School history, Islamic Montessori philosophy, SPICE framework |
| Programmes | Preschool / Primary / International offerings with details |
| Gallery | Photos of school, students, activities (R2 storage) |
| Fees & Enrolment | Fee schedule, enquiry form, WhatsApp link |
| Contact | Address, Google Maps embed, phone, email, hours |
| Language | English + Bahasa Malaysia toggle |
| SEO | Optimised meta titles/descriptions per page. Structured data for local business. |

## Agency / Reseller Programme

| Feature | Detail |
| --- | --- |
| Target | Digital agencies, freelance developers, Muslim entrepreneur coaches |
| Commission | 20% recurring on all clients referred (paid monthly, min RM 100) |
| White-label | Agency clients see agency branding — not DREHost (Phase 2) |
| Reseller dashboard | Agency sees all their clients' sites and domains in one admin view |
| Requirement | Agency plan subscription (RM 199/mo) |

SECTION 11

# Support & Operations

## Support Channels

| Feature | Detail |
| --- | --- |
| Live chat | Tawk.to embedded on dashboard and marketing site |
| Email | support@drehost.com — Cloudflare email routing to team inbox |
| WhatsApp | WhatsApp Business for Malaysian customers — ticketed |
| Help centre | Mintlify knowledge base: domain transfer, DNS setup, email forwarding, billing |
| SLA | Chat: under 2 hours. Email: under 24 hours. Site down: under 1 hour. |

## Automated Operations

| Feature | Detail |
| --- | --- |
| Renewal reminders | Cloudflare Cron Worker triggers Resend emails at 60, 30, 14, 7 days before expiry |
| Auto-renew | Cloudflare Registrar API renews opted-in domains. Stripe charges card on file. |
| Expiry grace | 14-day grace period before domain released. Redemption fee after grace. |
| Site monitoring | Cloudflare health checks on all Pages projects. Email alert on error. |
| Backups | Pages deployment history = built-in rollback. R2 database snapshot weekly. |

## Legal & Compliance

| Feature | Detail |
| --- | --- |
| Terms of service | Standard hosting ToS. No adult content. No spam. Halal acceptable use policy. |
| Privacy policy | PDPA (Malaysia) compliant. Minimal data collection. |
| Payment compliance | Stripe handles PCI DSS. DREHost never stores card data. |
| SST | 8% SST applied to all services. Shown on invoices. Remit to LHDN quarterly. |
| ICANN compliance | WHOIS accuracy, 60-day lock on new registrations before transfer out. |
| Company | DREHost is a brand of White Unicorn Ventures Sdn Bhd. |

APPENDIX

# Appendix — Quick Reference

## A. External Services & Accounts Required

| Service | Purpose | URL | Est. cost |
| --- | --- | --- | --- |
| Cloudflare Pro/Business | Master infrastructure | cloudflare.com | USD 20-200/mo |
| Stripe | Card payments, subscriptions | stripe.com | 2.9% + USD 0.30/txn |
| Billplz or Curlec | FPX Malaysian bank transfers | billplz.com | 1% per transaction |
| Resend.com | Transactional email | resend.com | Free to 3,000/mo |
| Zoho Mail | Email hosting resell | zoho.com/mail | USD 1/user/mo |
| GitHub | Code hosting + auto-deploy | github.com | Free |
| Tawk.to | Live chat | tawk.to | Free |
| MYNIC partner | .my domain registration | exabytes.my | Per domain |
| Mintlify | Help centre docs | mintlify.com | USD 150/mo |

## B. Competitive Positioning

| Competitor | Their weakness | DREHost advantage |
| --- | --- | --- |
| GoDaddy | Expensive renewals, aggressive upsell, not halal | Fair renewals, no tricks, Muslim brand |
| Namecheap | No FPX, no Malay support | FPX, GrabPay, TNG, Bahasa Malaysia |
| Exabytes MY | Outdated UX, shared hosting only | Modern UI, Cloudflare edge, AI-built sites |
| Shinjiru MY | Complex pricing, no AI features | Simple pricing, Cowork Claude builder |
| Wix / Squarespace | Expensive, you don't own your site | You own domain + code, Cloudflare speed |

End of Document

DREHost Build Specification v1.0  |  White Unicorn Ventures  |  Confidential